FURNITURE BILLING
& BUSINESS REPORTING SOFTWARE

Project Documentation Pack

PRD • TRD • Application Flow • UI/UX Brief • Backend Scheme • Development & Implementation Plan

Technology: Next.js + Supabase (PostgreSQL, Auth, Storage where needed)
Invoice output: A4 print-ready PDF • Bill history stored as structured database records

# Document Control

| Field | Details |
| --- | --- |
| Project name | Furniture Billing & Business Reporting Software |
| Document version | 1.0 — Requirements baseline |
| Prepared for | Furniture business / billing operator |
| Frontend | Next.js (App Router, TypeScript recommended) |
| Backend platform | Supabase: PostgreSQL, Auth, Row Level Security, optional Storage |
| Primary output | Tax invoice PDF in A4 portrait format, designed to closely match the supplied reference image |
| Important scope note | The reference image is the visual baseline. Final tax fields, invoice numbering, tax behavior, and legal compliance must be confirmed for the business's jurisdiction and registration status. |

## How to Use This Pack

This document is a build-ready starting specification. Treat requirements marked 'Confirm' as decisions to validate with the business owner before production. The attached sample invoice contains example/placeholder values; do not hard-code those values as real business data.

# Contents

1. Product Requirements Document (PRD)

2. Technical Requirements Document (TRD)

3. Application Flow Document

4. UI/UX Brief

5. Invoice Template & PDF Specification

6. Backend Scheme / Database Design

7. Security, Validation & Operational Requirements

8. Development Plan

9. Implementation Plan & Acceptance Criteria

10. Risks, Assumptions & Open Questions

# 1. Product Requirements Document (PRD)

## 1.1 Product Summary

A browser-based billing and reporting application for a furniture business. Staff can maintain products and customer records, create invoices by selecting products and entering quantities/discounts, preview a fixed invoice layout based on the supplied sample, generate/download/print a clean A4 PDF, and search historical invoices from a database-backed table. The application stores invoice data and line items—not a folder of generated PDF files—as the source of truth.

## 1.2 Problem Statement

The business needs a consistent, professional invoice format and a simple way to create bills without manually calculating totals or recreating the document each time. It also needs searchable bill history and basic sales/tax reports.

## 1.3 Goals

Create invoices quickly from a product catalogue with automatic line totals, discounts, tax, and grand total calculations.

Reproduce the supplied invoice's visual structure closely: header, seller block, invoice/transport details, billing/shipping blocks, IRN/acknowledgment row, item grid, totals, amount-in-words, payment details, QR areas, and signature area.

Generate consistent A4 portrait PDFs with readable typography, stable table borders, and predictable page breaks.

Store invoice headers and line-item snapshots in Supabase PostgreSQL for durable history and reporting.

Support invoice search, filtering, viewing, printing, and re-downloading a newly rendered PDF.

Provide controlled access to business data with authentication and database-level authorization.

## 1.4 Non-Goals for Initial Release

Full accounting/ERP, payroll, procurement, or inventory valuation.

Automatic GST e-invoice/IRN generation or government portal submission unless separately integrated and legally validated.

Automatic payment collection, banking integration, or payment reconciliation.

Multi-company SaaS tenancy, multi-branch stock transfer, or advanced role workflows in MVP.

Saving a PDF file for every invoice as the primary history mechanism.

## 1.5 Users & Roles

| Role | Main permissions |
| --- | --- |
| Owner / Admin | Manage company profile, users, products, customers, tax settings, invoice numbering, reports, and all invoices; cancel/void according to policy. |
| Billing Staff | Create invoices, manage permitted customers/products, view and print invoices, search history; cannot change company-wide settings. |
| Viewer / Accountant (optional) | Read invoices and reports; export permitted data; cannot create or edit invoices. |

## 1.6 MVP Functional Requirements

| ID | Requirement | Priority | Acceptance summary |
| --- | --- | --- | --- |
| FR-01 | Authentication and protected app access | Must | Unauthenticated users cannot access protected screens or business data. |
| FR-02 | Company profile settings | Must | Save seller name, address, phone, email, GSTIN, PAN, logo, bank details, footer and signature settings. |
| FR-03 | Product catalogue | Must | Create/edit/archive products with name, SKU, HSN/SAC, unit, price, tax rate, and active status. |
| FR-04 | Customer directory | Must | Create/search customers and store billing/shipping details, GSTIN, phone, email. |
| FR-05 | Invoice builder | Must | Add multiple product rows, quantity, unit price, discount, tax rate; totals update automatically. |
| FR-06 | Invoice metadata | Must | Capture invoice date, due date, place of supply, reverse-charge flag, transport details, e-way bill fields, and optional IRN/ack fields. |
| FR-07 | A4 invoice preview | Must | Preview matches the reference layout and shows final values before issuing. |
| FR-08 | Issue invoice | Must | Generate a unique sequential invoice number transactionally; persist invoice and line snapshots. |
| FR-09 | PDF generation/print | Must | Download or print A4 portrait PDF with no clipped columns or unexpected blank pages. |
| FR-10 | Invoice history | Must | List invoices in a paginated table with search, date range, status, customer and amount filters. |
| FR-11 | Invoice detail | Must | Open a historical invoice using saved snapshots; download/print a rendered PDF. |
| FR-12 | Reports dashboard | Should | Show sales totals, invoice count, outstanding balance, tax totals, and date-based summaries. |
| FR-13 | Payment tracking | Should | Record amount paid, payment mode/reference/date, and calculate balance due. |
| FR-14 | CSV export | Could | Export filtered invoice history/report rows to CSV. |
| FR-15 | Audit log | Should | Record critical actions such as invoice issue, void, settings changes, and payment entries. |

## 1.7 User Stories

As billing staff, I want to search a product and add it to an invoice so that I do not retype product details.

As billing staff, I want totals and tax to calculate automatically so that I reduce arithmetic errors.

As an owner, I want the invoice PDF to follow the supplied layout so that customer printouts are consistent.

As an owner, I want to find a past invoice by number, customer, or date so that I can reprint it quickly.

As an accountant, I want a date-wise sales/tax report so that I can review business activity.

As an admin, I want to control who can create or void invoices so that business records remain protected.

## 1.8 Success Metrics

| Metric | Target for MVP |
| --- | --- |
| Invoice creation time | Typical invoice with 3–5 items completed in under 2 minutes after setup. |
| Calculation correctness | 100% match against approved test cases for discounts, tax, rounding, and totals. |
| PDF layout | A4 portrait print test has no clipping/overlap at 100% scale. |
| History retrieval | Common invoice search results returned promptly under normal dataset size; target <2 seconds. |
| Data integrity | Issued invoices retain immutable item/customer/company snapshots; no accidental duplicate invoice numbers. |

# 2. Technical Requirements Document (TRD)

## 2.1 Recommended Architecture

Use Next.js for the web application and server-side operations, with Supabase providing PostgreSQL, authentication, and Row Level Security (RLS). Generate PDFs server-side from a dedicated print template so that the same template can be reused for preview/print and historical invoice rendering.

| Layer | Recommended implementation | Purpose |
| --- | --- | --- |
| Web UI | Next.js App Router + TypeScript + React | Dashboard, catalogues, invoice editor, history, settings, reports. |
| UI styling | Tailwind CSS + reusable components (e.g. shadcn/ui) | Consistent responsive application screens. |
| Forms & validation | React Hook Form + Zod | Client-side usability plus shared schemas; server must validate again. |
| Server operations | Next.js Server Actions or Route Handlers | Trusted invoice issue, numbering, calculations, PDF response, exports. |
| Database | Supabase PostgreSQL | Company, users, products, customers, invoices, line items, payments, audit records. |
| Authentication | Supabase Auth | Email/password or magic link; session management. |
| Authorization | Postgres RLS + server-side role checks | Tenant/company data isolation and role permissions. |
| PDF renderer | HTML/CSS print template rendered with Playwright/Chromium on a compatible server runtime, or a proven PDF library | Generate precise A4 PDF. Confirm hosting supports Chromium; use a compatible deployment target. |
| Hosting | Vercel or Node-compatible hosting; Supabase hosted backend | Deploy app separately from managed database. |
| Monitoring | Structured logs + error reporting (provider selected during implementation) | Diagnose PDF failures, failed writes, and runtime issues. |

## 2.2 Core Technical Decisions

Use numeric/decimal database columns for currency and tax amounts; avoid floating-point arithmetic for invoice calculations.

Store money as NUMERIC(12,2) or a suitable precision. Use integer paise only if the project standardizes all calculations and formatting around minor units.

Store a snapshot of seller, buyer, and item fields on each issued invoice so later catalogue/profile edits do not rewrite historical invoices.

Issue invoices through a server-side database transaction/RPC that reserves the next invoice sequence and writes invoice + lines atomically.

Keep invoice numbers unique within the configured company/fiscal-year series; never generate them only in the browser.

Treat issued invoices as immutable. Corrections should use a void/cancel process and a replacement/credit note workflow as required by the business and applicable rules.

Use a shared calculation module on the server and test it with fixed examples; client calculations are for preview only.

Do not store generated PDF binaries by default. Render from saved invoice snapshots when the user requests download/print. Store a PDF only if archival requirements are later confirmed.

## 2.3 Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | Paginate invoice history; index invoice number/date/customer/status; avoid loading full history at once. |
| Reliability | Transactional invoice issue; graceful PDF error handling; retry-safe actions with idempotency key where appropriate. |
| Security | RLS enabled on business tables; validate all input server-side; secrets only in server environment variables. |
| Privacy | Collect only business/customer details required for billing; define retention and access policy. |
| Usability | Keyboard-friendly invoice entry, visible validation, autosaved draft or explicit draft-save behavior. |
| Accessibility | Labels, focus states, semantic controls, sufficient contrast, keyboard operation. |
| Compatibility | Current Chrome/Edge desktop first; responsive tablet layout; A4 print tested in Chromium and common PDF viewers. |
| Maintainability | Typed data models, migrations, reusable invoice template, documented calculation rules, automated tests. |
| Backup & recovery | Use Supabase backup/PITR options appropriate to the selected plan; periodically test restore procedure. |

## 2.4 Environment Variables

| Variable | Where used | Notes |
| --- | --- | --- |
| NEXT_PUBLIC_SUPABASE_URL | Client/server | Supabase project URL; public configuration. |
| NEXT_PUBLIC_SUPABASE_ANON_KEY | Client/server | Publishable/anon key; RLS must protect data. |
| SUPABASE_SERVICE_ROLE_KEY | Server only | Never expose in browser. Use only for privileged server workflows if necessary; prefer user-scoped access/RPC with RLS where practical. |
| APP_URL | Server | Canonical application URL for links/callbacks. |
| PDF_RENDER_MODE | Server | Configuration for selected PDF renderer/runtime. |
| INVOICE_TIME_ZONE | Server | Business-local timezone used for date display/sequence policy. |

## 2.5 Suggested Application Structure

src/
  app/
    (auth)/login/
    (app)/dashboard/
    (app)/invoices/new/
    (app)/invoices/[id]/
    (app)/invoices/
    (app)/products/
    (app)/customers/
    (app)/reports/
    (app)/settings/
    api/invoices/[id]/pdf/route.ts
  components/
    layout/  invoice/  forms/  tables/  ui/
  features/
    invoices/  products/  customers/  reports/  settings/
  lib/
    supabase/  validation/  calculations/  pdf/  permissions/
  types/
  tests/
supabase/
  migrations/
  seed.sql

## 2.6 API / Server Operation Outline

| Operation | Method / path (suggested) | Purpose |
| --- | --- | --- |
| Create draft | POST /api/invoices/drafts | Validate and save draft invoice data. |
| Update draft | PATCH /api/invoices/drafts/:id | Update draft fields and line items. |
| Issue invoice | POST /api/invoices/:id/issue | Transactional number assignment, final totals, snapshot, status transition. |
| Get invoice | GET /api/invoices/:id | Fetch invoice with line items and permitted payment records. |
| Render PDF | GET /api/invoices/:id/pdf | Render saved snapshot as A4 PDF and return application/pdf. |
| List invoices | GET /api/invoices?query=&from=&to=&status=&page= | Paginated history and filtering. |
| Record payment | POST /api/invoices/:id/payments | Record payment and update paid/balance state transactionally. |
| Reports | GET /api/reports/sales?from=&to= | Return aggregate figures using authorized server-side queries. |

# 3. Application Flow Document

## 3.1 Primary Navigation

Dashboard → Invoices → New Invoice / Invoice History → Products → Customers → Reports → Settings. On smaller screens, use a collapsible sidebar or compact navigation.

## 3.2 Create & Issue Invoice Flow

User signs in and opens Dashboard or Invoices.

Selects “Create Invoice”; application opens a new draft with default invoice date and next-series preview (not yet permanently reserved unless business chooses reservation-at-draft).

Selects an existing customer or adds a new customer; billing and shipping details populate.

Adds products by search/SKU; each row loads description, HSN/SAC, unit, list price, and default tax rate from catalogue.

Enters quantity and optional discount; application calculates taxable value, tax split/amount, and line total according to configured rules.

Enters invoice metadata: due date, place of supply, reverse charge, transport/e-way bill fields, and optional IRN/acknowledgment values.

Reviews totals, amount-in-words, payment/bank details, and the A4 invoice preview.

Saves as draft or selects “Issue Invoice.” The server validates permissions and data, recalculates totals, assigns a unique number, stores invoice and item snapshots atomically, and changes status to issued.

User selects Download PDF or Print. PDF is generated from the saved snapshot in A4 portrait format.

Invoice appears in history and reports. User can open it later and regenerate the PDF from stored data.

## 3.3 Invoice History Flow

Open Invoice History.

Search by invoice number/customer name/phone; optionally filter by date range, status, payment status, or amount.

Open a row to view invoice details, payment history, and available actions.

Download/print PDF; record a payment if permitted; void/cancel only with permission and a required reason.

## 3.4 Product & Customer Setup Flow

Admin adds company settings first, then product catalogue and customers. Product fields include description, code, HSN/SAC, unit, selling price, tax rate, and active status. Customer fields include name, address, GSTIN, PAN if required, phone, email, and optional separate shipping address.

## 3.5 Error & Recovery Flows

| Scenario | Expected behavior |
| --- | --- |
| Network interruption before issue | Draft remains saved if autosave is enabled; otherwise warn before navigation and allow retry. |
| Duplicate issue request | Idempotency/transaction guard returns the already-issued invoice instead of creating a second number. |
| PDF generation fails | Keep invoice issued; show a clear retry action. PDF failure must not roll back a valid invoice. |
| Invalid tax/discount values | Block issue and show field-level errors; server recomputes and validates. |
| Attempt to edit issued invoice | Read-only view; direct edits blocked. Use authorized void/correction process. |
| Unauthorized record access | Return access-denied/not-found response without exposing another company's data. |

# 4. UI/UX Brief

## 4.1 Product Experience Principles

Desktop-first operational dashboard with fast keyboard-friendly invoice entry.

Keep the invoice editor form and live A4 preview side-by-side on wide screens; use tabs or a preview drawer on smaller screens.

Use a restrained business interface; the invoice itself—not the dashboard—must closely follow the supplied sample.

Show calculated totals clearly and make the “Issue Invoice” action visually distinct from “Save Draft.”

Do not let users unknowingly alter a finalized invoice.

## 4.2 Screen Inventory

| Screen | Key elements |
| --- | --- |
| Login | Brand mark, email/password or magic link, error states, password reset. |
| Dashboard | Sales summary cards, recent invoices, quick create invoice, date filter. |
| Invoice History | Search, date/status filters, paginated table, amount and payment state, row actions. |
| Create/Edit Draft Invoice | Customer selector, invoice metadata, editable item grid, totals panel, payment/transport details, live preview. |
| Invoice Detail | Read-only invoice data, status, payment entries, Download PDF, Print, permitted void action. |
| Products | Searchable catalogue table, create/edit form, unit/HSN/tax/price fields, archive action. |
| Customers | Searchable directory, customer form, billing/shipping addresses and tax identifiers. |
| Reports | Date range, sales summary, tax summary, payment/outstanding totals, table and CSV export. |
| Company Settings | Seller identity, logo, tax identifiers, bank info, invoice series, default tax/terms, signature, print options. |
| User & Role Settings (optional) | Invite users, assign role, deactivate access. |

## 4.3 Invoice Editor Layout

| Region | Fields / behavior |
| --- | --- |
| Top action bar | Back, Draft/Issued status, Save Draft, Preview, Issue Invoice. |
| Customer panel | Customer lookup, billing address, GSTIN, phone/email; shipping details can mirror billing. |
| Invoice information | Invoice number/series, invoice date, due date, place of supply, reverse charge. |
| Transport panel | Transporter, vehicle number, document number/date, e-way bill number/date; optional fields can be hidden if not applicable. |
| Items grid | Sr., Item Description, HSN/SAC, Qty, Unit, List Price, Discount, Tax %, Amount (₹). Add/remove row; keyboard navigation. |
| Totals panel | Subtotal, discount, taxable value, tax split/total, round-off if enabled, grand total, paid, balance. |
| Bottom details | Amount in words, terms, bank details, QR/UPI payload (if configured), signature/authorized signatory. |
| Live preview | A4 portrait preview using the exact invoice component and saved values. |

## 4.4 Visual Direction

Application UI: clean neutral background, white content surfaces, subtle gray borders, dark text, one restrained accent color, compact tables, clear status badges. Invoice PDF: monochrome/gray rules as in the reference, compact typography, boxed sections, thin gray borders, minimal decorative color, and carefully aligned columns.

## 4.5 Responsive Behavior

Desktop (≥1200px): editor and preview can be displayed side-by-side.

Tablet: editor full width with preview toggle; item grid may scroll horizontally.

Mobile: primarily for viewing/searching; invoice creation remains usable with stacked item cards or horizontal table scrolling. PDF remains A4 regardless of screen size.

# 5. Invoice Template & PDF Specification

## 5.1 Reference Layout to Reproduce

The attached sample is a single-page A4 portrait invoice with a thin outer border and compact gray grid lines. The implementation should recreate its hierarchy and proportions as closely as possible while replacing sample values with live business data.

| Block | Reference content / structure |
| --- | --- |
| Top strip | Left: “Page No. 1 of 1”; center: “TAX INVOICE”; right: “Original Copy”. |
| Seller header | Logo box at left; centered seller/company name, address, mobile/email, GSTIN and PAN. |
| Invoice metadata row | Left: invoice number, invoice date, due date, place of supply, reverse charge. Right: transporter, vehicle number, transport document/date, e-way bill number/date. |
| Buyer blocks | Two columns: Billing Details and Shipping Details, each with name, GSTIN, mobile, email, and address. |
| IRN strip | IRN, acknowledgment number, acknowledgment date on one horizontal row. |
| Items table | Columns: Sr.; Item Description; HSN/SAC; Qty; Unit; List Price; Disc.; Tax %; Amount (₹). Large flexible body area. |
| Totals | Discount row, total row, amount in words, payment/bank settlement line, tax calculation summary. |
| Footer panels | Terms and Conditions; bank QR/account details; E-Invoice QR; company/authorized signatory area. |
| Bottom footer | Optional software attribution/site line, configurable or removable. |

## 5.2 A4 Print Rules

Page size: A4 portrait (210 × 297 mm); use CSS @page size: A4 portrait and explicit print margins.

Use fixed table column widths and border-collapse rules to prevent shifting between browser preview and PDF.

Avoid splitting key invoice sections across pages. For the intended one-page layout, use a controlled minimum/maximum item area and compact spacing; for unusually long item lists, continue onto additional pages with repeated table headers and page numbering.

Use print-specific CSS: hide app navigation/buttons, set white background, remove shadows, preserve borders, and ensure black text prints clearly.

PDF should be vector/text where possible; QR images should remain sharp at print resolution.

Test at 100% scale on a standard A4 printer and in common PDF viewers. Browser print margins can differ; use generated PDF as the canonical print artifact.

## 5.3 Data Mapping from Sample

| Sample field | Application source / handling |
| --- | --- |
| Add Company Name / Address | Company profile settings. |
| Mobile, Email, GSTIN, PAN | Company profile; mask only in UI if business requests, retain proper PDF value. |
| Invoice Number / Invoice Date / Due Date | Issued invoice record and invoice sequence. |
| Place of Supply / Reverse Charge | Invoice metadata; controlled values/settings. |
| Transporter / Vehicle / Transport Doc / E-Way Bill | Optional invoice transport metadata. |
| Billing Details / Shipping Details | Customer record plus invoice-time snapshots. |
| IRN / Ack No. / Ack Date | Optional fields populated only from a legitimate integration or authorized manual entry; never fabricate. |
| Item Description / HSN-SAC / Qty / Unit / List Price / Disc. / Tax / Amount | Invoice line snapshots and calculation engine. |
| Discount / Total / Amount in Words / Tax summary | Server-calculated totals and amount-to-words formatter. |
| Bank QR / Account / IFSC / Branch / Name | Company payment settings; QR generated from configured payment payload. |
| E-Invoice QR | Render only when a valid QR payload is available; otherwise hide the QR area or show a neutral placeholder in draft preview. |
| Terms / Signature | Company settings and optional uploaded signature image. |

## 5.4 Calculation Rules (Configurable and Confirm Before Production)

Suggested calculation order: line gross = quantity × unit price; discount is applied according to the configured discount mode; taxable value = gross − discount; tax = taxable value × applicable rate; line total = taxable value + tax. Invoice totals sum line values and tax components, then apply only an explicitly configured round-off rule. Tax splitting (e.g., CGST/SGST vs IGST) depends on applicable jurisdiction and place-of-supply rules and must be validated by the business's tax professional.

The sample appears to show a ₹10,000 sale, ₹200 discount, ₹1,800 tax at 18%, and a ₹11,800 total in one area, while another summary line appears to show ₹10,000 taxable value and ₹1,800 tax. These sample figures are not fully consistent with a simple discount-before-tax formula. Confirm the intended arithmetic and field labels before coding the final tax calculation.

## 5.5 Sample Data for Visual QA (Not Real Business Data)

| Field | Sample value shown / inferred from image |
| --- | --- |
| Invoice number | PP/000/25-26 |
| Invoice date | 22-Apr-25 |
| Due date | 07-May-25 |
| Place of supply | 09 - Uttar Pradesh |
| Transporter | Sanjay Transportation |
| Vehicle no. | TMP000001 |
| Transport document no. | DOCNO1234 |
| Transport document date | 2025-04-22 |
| E-Way Bill No. | 10101999999 (sample text; verify exact digits visually) |
| Item description | Item Description 1 |
| HSN/SAC | 85076000 |
| Qty / Unit | 1.00 / Box |
| List price | 10000.00 |
| Discount | 200.00 |
| Tax rate | 18.00% |
| Amount | 11800.00 |
| Bank | ICICI Bank (sample) |
| Account / IFSC / Branch | 123456789 / ICICI1234 / Noida (sample) |

# 6. Backend Scheme / Database Design

## 6.1 Data Model Overview

Recommended MVP uses a company_id on business records to support secure separation even if the first deployment has only one company. Use UUID primary keys, created_at/updated_at timestamps, soft archive for catalogue records, and immutable snapshots on issued invoices.

| Table | Purpose | Key relationships |
| --- | --- | --- |
| companies | Business identity, invoice defaults, tax/payment settings | One company has users, customers, products, invoices. |
| company_members | Maps Supabase auth users to company and role | auth.users → company_members → companies. |
| company_settings | Branding, bank, terms, invoice series and preferences | One-to-one or versioned settings per company. |
| customers | Customer master data | Company → customers; referenced by invoices. |
| products | Product catalogue | Company → products; referenced by invoice lines. |
| invoice_counters | Safe sequential numbering by company/series/fiscal period | Company + series + period unique key. |
| invoices | Invoice header, totals, metadata, status, snapshots | Company → invoices; optional customer relation. |
| invoice_items | Invoice line snapshots and calculations | Invoice → many invoice_items; optional product relation. |
| invoice_payments | Payment entries and payment references | Invoice → many payments. |
| audit_logs | Critical activity history | Company/user references; entity type/id. |
| optional_invoice_files | Only if archival attachments are later required | Invoice → stored file metadata; not required for MVP. |

## 6.2 Core Columns

| Table | Suggested columns |
| --- | --- |
| companies | id uuid PK; legal_name; display_name; address jsonb; phone; email; gstin; pan; logo_url; created_at; updated_at |
| company_members | id uuid PK; company_id FK; user_id uuid FK auth.users; role enum/text; is_active; created_at; UNIQUE(company_id,user_id) |
| company_settings | company_id PK/FK; currency default INR; timezone; invoice_prefix; fiscal_year_format; default_due_days; terms_text; bank_details jsonb; signature_url; tax_mode; print_settings jsonb; updated_at |
| customers | id uuid PK; company_id FK; name; gstin; pan; phone; email; billing_address jsonb; shipping_address jsonb; notes; is_active; created_at; updated_at |
| products | id uuid PK; company_id FK; sku; name; description; hsn_sac; unit; selling_price numeric(12,2); tax_rate numeric(5,2); is_active; created_at; updated_at; UNIQUE(company_id,sku) |
| invoice_counters | id uuid PK; company_id FK; series; fiscal_period; next_number bigint; updated_at; UNIQUE(company_id,series,fiscal_period) |
| invoices | id uuid PK; company_id FK; customer_id FK nullable; invoice_number; series; fiscal_period; status draft/issued/void; invoice_date; due_date; place_of_supply; reverse_charge boolean; transporter_name; vehicle_number; transport_doc_no; transport_doc_date; eway_bill_no; eway_bill_date; irn; ack_no; ack_date; seller_snapshot jsonb; buyer_snapshot jsonb; subtotal numeric(12,2); discount_total numeric(12,2); taxable_total numeric(12,2); tax_total numeric(12,2); round_off numeric(12,2); grand_total numeric(12,2); amount_paid numeric(12,2); balance_due numeric(12,2); amount_words text; notes; issued_at; issued_by; voided_at; void_reason; created_at; updated_at; UNIQUE(company_id,invoice_number) |
| invoice_items | id uuid PK; invoice_id FK; product_id FK nullable; line_no int; description; hsn_sac; quantity numeric(12,3); unit; unit_price numeric(12,2); discount_type; discount_value numeric(12,2); discount_amount numeric(12,2); tax_rate numeric(5,2); taxable_amount numeric(12,2); tax_amount numeric(12,2); cgst_amount numeric(12,2); sgst_amount numeric(12,2); igst_amount numeric(12,2); line_total numeric(12,2); product_snapshot jsonb |
| invoice_payments | id uuid PK; invoice_id FK; company_id FK; payment_date; amount numeric(12,2); payment_mode; reference; notes; received_by; created_at |
| audit_logs | id uuid PK; company_id FK; actor_user_id; action; entity_type; entity_id; metadata jsonb; created_at |

## 6.3 Relationships

companies 1—N company_members; companies 1—N customers/products/invoices; invoices 1—N invoice_items and invoice_payments; products 1—N invoice_items (nullable product_id for custom lines); invoices retain seller_snapshot, buyer_snapshot, and product_snapshot JSON to preserve the issued document.

## 6.4 Indexes & Constraints

Unique: customers(company_id, normalized phone/email) only if the business wants duplicate prevention; products(company_id, sku); invoices(company_id, invoice_number); invoice_counters(company_id, series, fiscal_period).

Indexes: invoices(company_id, invoice_date DESC), invoices(company_id, status), invoices(company_id, customer_id), invoices(company_id, created_at DESC), invoice_items(invoice_id), invoice_payments(invoice_id).

Check constraints: quantity > 0; unit_price >= 0; discount_amount >= 0; tax_rate between approved limits; totals nonnegative unless credit-note model explicitly supports negative values.

Use foreign keys and restrict deleting customers/products referenced by issued invoices; archive master records instead.

Use database transactions/RPC for issue invoice and payment recording to avoid race conditions and inconsistent balances.

## 6.5 RLS / Authorization Policy

Enable RLS on every company-owned table. A policy should allow access only when auth.uid() is an active member of the row's company. Role checks should restrict settings management, invoice issue/void, and report exports. Avoid broad 'authenticated users can read/write all rows' policies. Test policies using at least two distinct test companies and roles.

## 6.6 Invoice Issue Transaction (Conceptual)

Verify authenticated user is an active company member with permission to issue invoices.

Lock the appropriate invoice_counters row for company + series + fiscal period (create it safely if absent).

Recalculate each line and invoice totals from validated inputs on the server/database.

Allocate invoice number and increment counter atomically.

Write invoice header with immutable seller/buyer snapshots and final calculated totals.

Write all invoice_items snapshots.

Set status = issued, issued_at, issued_by; write audit log.

Commit. If any step fails, roll back the entire transaction.

# 7. Security, Validation & Operational Requirements

## 7.1 Validation Checklist

Validate customer and product ownership against the active company.

Validate quantity, price, discount, tax rate, due date, and required seller fields.

Recalculate totals on the server; never trust totals submitted by the browser.

Normalize invoice number search and prevent user-supplied invoice numbers from bypassing sequence policy.

Sanitize/escape text rendered into invoice HTML; validate uploaded logo/signature file type and size.

Use rate limiting for authentication-sensitive endpoints and avoid logging full customer PII unnecessarily.

Require a reason and permission for void/cancel operations; preserve the original issued record.

## 7.2 Backup & Operations

Configure database backups and confirm retention based on the chosen Supabase plan.

Keep schema changes in versioned Supabase migrations; do not make undocumented production-only schema edits.

Use separate development/staging/production projects or clearly isolated environments.

Monitor server errors, failed invoice issue attempts, PDF render failures, and unusual authorization denials.

Document owner account recovery and a database restore drill before go-live.

# 8. Development Plan

| Phase | Workstream | Deliverables | Exit criteria |
| --- | --- | --- | --- |
| 0. Discovery | Confirm tax/business rules, invoice fields, roles, numbering, sample print dimensions | Signed-off requirement checklist; sample invoice field map | Owner approves calculations and print layout. |
| 1. Foundation | Next.js setup, Supabase project, Auth, env, design system, migrations | Working login, protected layout, base schema | Protected routes and initial RLS tests pass. |
| 2. Master data | Company settings, products, customers | CRUD screens and validation | Records are company-scoped; archive behavior works. |
| 3. Invoice engine | Draft workflow, line editor, calculation module, numbering transaction | Create/edit draft, issue invoice, snapshots | Automated calculation and concurrency tests pass. |
| 4. PDF template | Build invoice HTML/CSS from reference, PDF renderer, QR/payment block, print QA | A4 PDF and preview | Approved sample data renders and prints without clipping. |
| 5. History & reports | Invoice table, filters, details, payment tracking, summaries | History and report screens | Search/filter totals match underlying records. |
| 6. Hardening | Permissions, audit, error states, accessibility, performance, backups | Test report, release candidate | Critical security and business-flow tests pass. |
| 7. Launch | Production setup, domain, user onboarding, data import if needed | Production release and quick-start guide | Owner completes a real-world test invoice and print. |

## 8.1 Suggested Milestones

For one experienced full-stack developer, a realistic initial MVP may take approximately 3–6 weeks depending on how exact the invoice recreation must be, the complexity of tax rules, and the chosen PDF runtime. This is a planning estimate, not a fixed commitment. Add time for stakeholder review, real printer testing, and tax/accounting validation.

## 8.2 Team Responsibilities

| Role | Responsibilities |
| --- | --- |
| Product owner / business owner | Confirm invoice fields, tax calculations, legal wording, numbering rules, payment terms, and acceptance of printed output. |
| Full-stack developer | Architecture, UI, schema, authorization, calculations, PDF, tests, deployment. |
| QA / business tester | Verify invoice scenarios, history/report totals, browser/PDF/printer output. |
| Accountant / tax advisor (consultative) | Validate applicable invoice requirements and tax calculation logic. |

# 9. Implementation Plan & Acceptance Criteria

## 9.1 Step-by-Step Build Order

Create repository, Next.js TypeScript app, linting/formatting, environment templates, and deployment preview.

Create Supabase project; configure Auth redirect URLs; create migrations, enums, constraints, indexes, and RLS policies.

Implement authenticated app shell, company membership resolution, role guards, and company settings.

Implement product and customer CRUD with server validation and archive behavior.

Build shared money/tax calculation module and unit tests before connecting it to the UI.

Build invoice draft form and line-item grid; implement draft save/load and live calculations.

Implement transactional issue invoice function/RPC with sequence locking, snapshots, and audit log.

Create the invoice template using fixed A4 dimensions, table grid, seller/buyer/transport sections, item table, totals, footer, and optional QR blocks.

Integrate server-side PDF generation; add PDF response headers and a clear retry state.

Build invoice history, detail screen, filters, pagination, print/download actions, and optional payment recording.

Build dashboard and reports using server-side aggregates; reconcile report totals with invoice data.

Run end-to-end tests, two-company RLS tests, concurrency tests, PDF visual comparisons, and physical A4 print tests.

Deploy production, set secrets, configure domain and backups, and conduct business-owner sign-off.

## 9.2 Definition of Done

Every MVP requirement has a passing acceptance test or an explicitly approved deferral.

All sensitive tables have tested RLS policies and server-side permission checks.

Invoice numbering is unique under simultaneous issue requests.

Issued invoice totals are computed server-side and stored with immutable snapshots.

The PDF matches the approved reference layout and prints on A4 without clipping at normal scale.

Historical invoice rendering uses saved snapshots, not current mutable product/customer data.

History filters and report figures are consistent with stored invoice records.

No secret service-role key is exposed in client bundles or public repository.

Production backup/recovery and owner access have been tested.

## 9.3 Acceptance Test Scenarios

| Test ID | Scenario | Expected result |
| --- | --- | --- |
| AT-01 | Create invoice with one product, qty 1, no discount, tax 18% | Correct line amount, tax, and grand total using approved tax mode. |
| AT-02 | Create invoice with multiple products and different tax rates | Each line uses its own tax rate; totals sum correctly. |
| AT-03 | Apply fixed and percentage discounts (if both supported) | Discount rules and order match approved specification; no negative taxable value. |
| AT-04 | Issue two invoices concurrently | Unique sequential numbers; no duplicate or lost counter increment. |
| AT-05 | Change product price after an invoice was issued | Historical invoice retains original unit price/description/tax snapshot. |
| AT-06 | Search history by invoice number and customer | Matching rows appear with correct totals and dates. |
| AT-07 | Download/print invoice PDF | A4 portrait, readable text, aligned columns, correct page count and no clipping. |
| AT-08 | Attempt cross-company record access | Denied by RLS/server checks. |
| AT-09 | Billing staff attempts to change company settings or void invoice | Action denied unless role policy grants permission. |
| AT-10 | Record partial payment | Paid amount and balance update correctly; payment appears in history. |
| AT-11 | PDF renderer unavailable | Issued invoice remains saved; user sees a retryable error. |
| AT-12 | Long invoice with many rows | Page continuation works with repeated headings and page numbers, or the system blocks/handles it according to approved one-page policy. |

# 10. Risks, Assumptions & Open Questions

## 10.1 Assumptions

The first release is for one furniture business, but schema and authorization are company-scoped for safer growth.

The supplied image is the visual reference and sample values are placeholders for design/QA.

The database stores invoice records and item details; PDF files are generated on demand and are not stored by default.

The user wants a web application accessible from desktop browsers, with print output optimized for A4.

## 10.2 Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Tax arithmetic or legal invoice fields are not confirmed | Incorrect invoices or compliance issues | Get accountant/business approval before production; make tax behavior configurable and tested. |
| Pixel-perfect layout differs across PDF engines/printers | Printout may not match reference | Use fixed A4 CSS, server-rendered PDF, visual regression, and physical printer tests. |
| Invoice sequence race conditions | Duplicate invoice numbers | Transactional counter row lock and unique constraint. |
| Historical data changes when catalogue is edited | Old bills become inaccurate | Snapshot seller, buyer, and line values at issue time. |
| RLS misconfiguration | Cross-company data exposure | Default-deny policies and automated tests with multiple users/companies. |
| PDF renderer incompatible with hosting runtime | PDF generation fails in production | Validate Chromium/runtime early; select compatible hosting or PDF library before committing. |

## 10.3 Decisions to Confirm Before Development

| Question | Why it matters / default suggestion |
| --- | --- |
| Is the business registered for GST, and which invoice rules apply? | Determines required tax fields and invoice wording; validate with an accountant. |
| Should tax be included in the list price or added on top? | Changes taxable value and grand total calculation. |
| How should discount be applied: before tax or after tax? | The sample's figures need clarification; select one explicit rule. |
| Should GST be split into CGST/SGST or shown as IGST? | Depends on supply location and applicable rules. |
| Should invoice numbering reset by financial year? What prefix/series? | Defines counter scope and number format. |
| Must every invoice fit on exactly one page, or can long invoices continue to page 2+? | One-page-only design limits the number of line items. |
| Are IRN, acknowledgment, and e-way bill fields entered manually or integrated? | Do not fabricate official identifiers; integration is separate scope. |
| Should QR be a payment QR, bank details QR, or official e-invoice QR? | Different payloads and compliance requirements; sample contains two QR blocks. |
| Should issued invoices be voidable, or require credit/debit notes? | Defines correction and audit workflow. |
| Are partial payments, due balances, and payment modes required in MVP? | Affects payment table and reports. |
| Do you need inventory/stock reduction when a bill is issued? | Would add stock ledger and product quantity workflows. |
| Should the footer attribution shown in the sample be retained or replaced? | Branding choice for final PDF. |

# Appendix A — Recommended MVP Scope

For a practical first release, include authentication, company settings, products, customers, draft/issue invoice, server-side calculation, A4 PDF generation, invoice history, invoice detail, and basic sales summary. Treat tax/e-invoice integrations, advanced inventory, multi-company onboarding, and accounting exports as later phases unless explicitly required.

# Appendix B — Example Invoice Lifecycle

| Status | Meaning | Allowed actions |
| --- | --- | --- |
| Draft | Editable invoice not yet issued; no final number or number reserved according to chosen policy. | Edit, save, delete draft, preview. |
| Issued | Final invoice number and snapshots saved; document is authoritative. | View, download/print, record payment, permitted void/correction. |
| Partially Paid | Issued invoice with payment total between zero and grand total. | View, download/print, record another payment. |
| Paid | Payment total meets or exceeds amount due under configured rules. | View, download/print; corrections through controlled workflow. |
| Void | Invoice cancelled with reason and audit record; original record retained. | Read-only view; replacement/correction workflow as applicable. |

# Appendix C — Suggested Report Definitions

| Report | Definition |
| --- | --- |
| Gross invoice total | Sum of grand_total for issued invoices in selected date range, excluding voids. |
| Taxable sales | Sum of taxable_total for included issued invoices, subject to agreed treatment of credit notes. |
| Tax collected/charged | Sum of tax_total for included invoices; tax split fields can be shown separately. |
| Amount received | Sum of payment records in selected payment-date range or invoice cohort—choose and label the reporting basis clearly. |
| Outstanding balance | Sum of balance_due for issued invoices not voided as of report time. |
| Invoice count | Count of issued invoices in selected invoice-date range, excluding voided invoices unless separately displayed. |